Document BLUE.2014.1.0

Business Plan for 2014

Project plan and budget for the 2014 Calendar Year

Authors and Contributors: Thien Nguyen – President Stuart Bartlett – Mission Co-ordinator James Roberts-Thomson – Chief Operations Officer Michael Woods – Chief Technical Officer (Off-World Robotics) Date:

November 14th , 2013

# Executive Summary

The BLUEsat project presented its first working at the conclusion of the Warrawal Space Education Project in July 2013, and Launch being negotiated for April 2014.  BLUEsat will continue to exist in the form of an undergraduate space engineering group. For 2014, the BLUEsat group will pursue two streams of activities. The BLUEsat Satellites team will continue preparations for a Stratospheric Balloon Test in early 2014 and development toward an entrant into the Canadian Space Design Challenge (CSDC) for the latter half of 2014 and beyond. The BLUEsat Off-World Robotics team will focus on developing a rover for off-world mining, to be tested with the Mars Society in July 2014 and in the NASA Space Mining Competition in 2015.

# Table of Contents

Executive Summary	1

Table of Contents	1

1	Background	2

1.1	Warrawal Project	2

1.2	Expected Launch	2

2	Roadmap and Future	2

2.1	Society Structure	2

2.2	Canadian Satellite Design Challenge (CSDC)	3

2.3	NASA Lunabotics	4

2.4	QB-50 Support Projects	4

# 2013 Summary

The recent 2010 to 2013 period has seen the project revitalised with new leadership and direction. Increased collaboration with academic and professional sponsors has pushed the project to successful completion, with a full functional demonstration of the Satellite at the final Warrawal Conference in July 2013.

## Warrawal Project

The Warrawal Project was a space educational project arising from a government grant as part of the Australian Space Research Program (ASRP).  Aim of the project was to create space-engineering educational opportunities by creating a Master’s program in Satellite Systems Engineering, providing two internships to Thales Alenia Space and driving the BLUEsat project to completion. The Consortium was composed of UNSW, Thales Alenia Space, l’Institute Superieure de l’Aeronautique et de l’Espace (ISAE) and Optus Satellites.

As part of the project, the BLUEsat microsatellite was to have a completed fully functional model by mid-2013. This deadline was successfully met, with functional demonstration to the final Warrawal Consortium Conference in late July of 2013. Figure 1 shows the final day of construction and testing in July of 2013.

Figure 1 - The final day of BLUEsat Construction in July 2013

## Expected Launch

Due to restricted available funds, the Satellite will launch on a Stratospheric Balloon for a near-space functional test, instead of launching into Low Earth Orbit on a rocket. The Balloon Launch is currently being organised in conjunction with Professor Ravi Sood of UNSW@ADFA. Launch equipment is in the process of being sourced and a flight model of the satellite is in the process of being built. The Project currently undertaking activities, aiming for launch during in either April or September 2014.

# Project Management Strategy

Moving ahead in 2014, BLUEsat will carry on the tradition of giving UNSW undergraduate students experience in professional space engineering and project management across all levels. To address issues which hampered the progression of the first satellite, the group will take on multiple, smaller projects under advisement of the ACSER. The scope and number of these projects undertaken will depend on the availability of student resources.

Past scoping and deadline issues will be addressed by focussing our efforts on externally administrated design competitions. BLUEsat is currently preparing to field teams in the Canadian Satellite Design Challenge (CSDC) and NASA Space Mining competition. BLUEsat will also provide some design resources to the UNSW contribution to the QB-50 CubeSat project. These projects have been chosen after discussion with Professor Andrew Dempster and Doctors Elias Aboutanios and Barnaby Osborne.

## Society Structure

With focus on one project, BLUEsat has previously functioned by having one executive structure, consisting of the President, Chief Technical Officer (CTO), Chief Operations Officer (COO).

The change of focus to multiple projects requires multiple structures of leadership. The project will be divided into two sub-divisions – the BLUEsat Off-World Robotics team and the BLUEsat Satellites team. Each team will have their own an executive support structure. This is illustrated in Figure 2.

BLUEsat President

Chief Technical Officer/

Project Champion

Chief Operations Officer

Chief Technical Officer/

Project Champion

Chief Operations Officer

Figure 2 - BLUEsat Executive Structure

BLUEsat members will work on projects according to their division, administered and mentored by their division’s executive. Although the structure seems quite tiered, the expectation is that the more senior and experienced members will mentor younger members, regardless of division or title. This mentoring process has yielded positive results over the last 5 year cycle. Younger members have matured through the project to perform to a higher standard within university and become competent engineers sought out by industry.

The specific activities undertaken by each division will be explained in the next section.

## Team members

### Satellite Division

The BLUEsat Satellite Division currently has a total of 14 undergraduate members. These are comprised of 7 Electrical Engineers and 6 Mechanical Engineers.

The team roster correct as of November 2013 is given in Table 1.

Table 1 – BLUEsat Satellite Members

| Family Name | First Name | Student Number |
| --- | --- | --- |
| Leung | Chun-Kan Emil | 3330087 |
| Nguyen | Thien | 3288816 |
| Shaw | Alexis | 3372395 |
| Kang | Alice | 3461256 |
| Brown | Cameron | 3375822 |
| Jessup | Chris | 3255813 |
| Nafis | Ekram-Ul-Islam | 3340991 |
| Roberts Thomson | James | 3377028 |
| Bartlett | Stuart | 3419581 |
| Dixon | Thomas | 3372528 |
| Zhou | David | 3378717 |
| Wardhaugh | Samantha | 3462923 |
| Kabaran | Yilser | 3465026 |
| Kam | Felix | 3351543 |

The team aims to recruit an additional 10 members over the course of 2014.

### Off World Robotics Division

The Off world robotics team currently has 5 core members developing the initial plan, scope and prototype and plans to rapidly expand during 2014 once the initial designs have been completed. The team roster as of November 2013 is given in Table 2.

Table 2 – BLUEsat Off-World Robotics Members

| Family Name | First Name | Student Number |
| --- | --- | --- |
| Woods | Michael | 3187582 |
| San Miguel | Rory | 3290092 |
| Brown | Cameron | 3375822 |
| Willshire | Chris | 3220428 |
| Adler | Nathan | 3327870 |

## Academic Support

Academic supervision will be provided by lecturers from both the schools of Electrical and Mechanical Engineering.  Table 3 details the academic supervision for BLUEsat.

Table 3 – Academic Supervision for BLUEsat

| Name | School/Unit | Role within Project |
| --- | --- | --- |
| Dr. Nathan Kinkaid | Mechanical and Manufacturing Engineering | Off-World Robotics Academic Supervisor |
| Dr. Elias Aboutanious | Electrical Engineering and Telecommunications | Satellite Academic Advisor |
| Dr. Barnaby Osborne | Australian Centre for Space Engineering Research (ACSER) | Space Systems Engineering Advisor |
| Professor Andrew Dempster | Australian Centre for Space Engineering Research (ACSER) | Administrative Support |

# Satellite Development for 2014

The BLUEsat satellites team will work toward a stratospheric balloon test for the first half of 2014, and the design of a 3-unit CubeSat for entry into the Canadian Space Design Challenge for the second half of 2014. The BLUEsat Off-World Robotics team will spend 2014 in development of a rover for first, an expedition to Arkaroola in July of 2014, and then entry into the NASA Space Mining Competition in 2015.

## Stratospheric Balloon Test

For the first half of 2014, the BLUEsat satellites team will work on assembling a stratospheric balloon test for the first BLUEsat satellite. The satellite is intended to be tested on a Raven Aerostar zero-pressure helium balloon and lifted to an altitude of approximately 35km. It will remain at this altitude for up to 24 hours, environmental conditions permitting. During this time, it will be in constant communication with the ground crew, providing telemetry on the satellite’s function, as well as conducting communication experiments with amateur radio clubs throughout south eastern Australia.

The aim of the flight is to provide a spectacular finish to the BLUEsat project, generating publicity for UNSW undergraduate projects.

The goals of the flight are to

- Prove and evaluate the performance of the satellite in near space conditions, providing a final finish to the first cycle of the BLUEsat Project.

- Provide data and feedback for development of future space hardware by the BLUEsat Group and the Australian Centre for Space Engineering Research (ACSER)

- Generate publicity for space engineering and undergraduate projects at UNSW

- Strengthen links between UNSW and Industrial sponsors.

Figure 3 - An example of a stratospheric ballon flight by CNES from Northern Sweden

### Experiments and Data

The most important technical goal of the launch is proof of concept of the BLUEsat design in near-space conditions. During the balloon flight, the satellite will experience pressure and temperature conditions close to that of Low Earth Orbit. Its performance under these conditions for up to 24 hours will provide validation of the satellite’s design and onboard software. The payload will also include a camera designed to take pictures from the edge of space.

Live onboard telemetry and post-flight analysis will provide information on the following systems:

- Behavior of the onboard OS and software during an extended test.

- Performance of the onboard radio and communication systems.

- Successful communication with amateur radio clubs, proof of concept

- Environmental performance of the satellite, especially thermal behavior during the day/night cycle.

- Thermal behavior and response of the onboard PCBs.

### Launch Vehicle Assembly and Delivery

In order for the launch to take place, a flight model of the satellite needs to be constructed and the launch vehicle assembled. The complete system will then be transported to Wagga Wagga via ADFA for launch. During flight the balloon will remain aloft for 24 hours while being tracked and monitored by BLUEsat team members on the ground. After flight termination, the satellite will parachute to the ground and be recovered. On-board pictures and data will be retrieved, and the satellite will be transported back to UNSW for analysis.

For a successful balloon test flight, the following milestones must take place:

- Purchase and integration of the balloon itself and associated safety/flight hardware.

- Rebuild of the satellite to produce a flight model which will perform under required conditions.

- Arrange launch permissions with CASA.

- Arrange logistics and transport of personnel and equipment to launch site in Wagga.

- Perform in-flight monitoring and tests, as specified.

- Recover satellite for post-flight disassembly and analysis.

- Produce report and promotional/informational material based off of launch.

A detailed project plan of the path to launch is attached in appendix B

### Flight Model Budget

The current qualification model of the satellite has gone through destructive testing, and as such requires critical component replacement in order to create a flight-ready model. Reconstruction of the flight model of the satellite is expected to cost $4.4k AUD replacement of electronics and fasteners. The core mechanical support structure of the satellite does not need to be remade.

A detailed budget is given in Appendix A

### Launch Operations Budget

Operation of a successful launch requires that launch hardware, such as the balloon itself and all tracking hardware be purchased. The initial quote and study provided by Professor Ravi Sood from ADFA@UNSW places the total launch operations cost at $27.7k AUD. A detailed budget is given in Appendix A.

### Funding Sources

Of the $35k AUD required, $5000 is expected to be provided from internal project budget and $20k from external sponsor donations. A deficit of $10k is required to be addressed by extra funding from the University.

## Canadian Satellite Design Challenge (CSDC)

The CSDC is a Canadian run CubeSat design competition. The competition calls for the design and delivery of 3U CubeSat, with 21 months between registration and satellite delivery. The CSDC also requires that entrants participate in high-school outreach and science educational programs in order to increase space-technology awareness in the public community. In the past, the CSDC has had some international involvement, with a partnership between the University of Bologna and École Polytechnique de Montréal

BLUEsat has contacted the CSDC administrators with support from ACSER. The CSDC has given a positive response, encouraging UNSW to partner with a Canadian University in order to field an entrant into the next cycle of satellites, expected to be delivered in mid-2015. Liaising with the CSDC to organise a partnership is ongoing.

### Project Plan and Budget

The current satellite development team will migrate to working on BLUEsat’s entrant to the CSDC A rough project plan is given in Appendix C. A budget of $2000 dollars has been allocated to the initial research and development. These funds are intended to come from internal BLUEsat funding. The budget for final construction, integration is currently pending discussion with CSDC administration and ACSER. This budget is not required until the beginning of 2015.

# Off-World Robotics Development for 2014

During 2014, the BLUEsat Off-World Robotics team will develop a rover intended for off world mining. The first, immediate goal is an initial prototype for an expedition to Arkaroola hosted by the Mars Society of Australia in July of 2014. The team will then focus on developing the prototype for entry into the 2015 NASA Space Mining Competition.

## Arkaroola Expedition

In July 2014, the Mars Society of Australia will be hosting an expedition to Arkaroola in order to test off-world technologies from a number of different parties. The aim of this expedition is to foster collaborative research on off-world exploration and create links between education and industry internationally. Among those involved are

- The India Institute of Technology – testing their Mars Rover

- The University of Western Australia – testing two off-world rovers

- Saber Astronautics – running ‘mission support’ from Chippendale to create an Earth-Mars communications analogue

- The Age – providing formal media outreach with their chief science correspondents.

The main aim of the BLUEsat OWR team in Arkaroola is to field test our prototype in a Mars analogue environment. We wish to test our vehicles in as a realistic a Mars environment as possible. The data collected during our expedition will play a significant role in developing UNSW’s space engineering capabilities. This event will also generate publicity for UNSW with the presence of various media outlets.

The goals of the expedition are to:

- Prove and evaluate the performance of the robotic mining rover in near Martian conditions

- Provide data and feedback for the development of the systems for the upcoming competition and for the Australian Centre for Space Engineering Research (ACSER)

- Generate publicity for space engineering and undergraduate projects at UNSW

- Strengthen links between UNSW and Industrial sponsors.

- Provide a valid robotic space mining platform for academic papers to be based on.

Figure 2 – Rocky alluvial outwash from the Flinders Ranges, east of Arkaroola

### Experiments and Data

The experiments will examine the performance of the localisation, mapping and mining techniques implemented on the rover in Mars like conditions. The performance of the rover in these fields will be based on sensor information that will be collected during the expedition.  Three days of experiments have been planned, attached in Appendix E.

Onboard telemetry and analysis will provide the following information on the rover performance:

- Behaviour and performance of the onboard operating system and software during an extended test.

- Performance of the localisation and mapping implemented onboard

- Performance of the autonomous systems implemented on board

- Mining operations performance on a number of Mars analogue terrain types

- Viability of autonomous mining behaviour with limited control from the Sydney control room

From this data, the following papers are planned to be written for UNSW

- Localisation and Mapping in a Martian Environment

- Automated Geological Perception and Mapping in a Martian Environment

- Automated Prospecting in a Martian Environment

- Modelling and Control of an Autonomous Ground Vehicle in a Martian Environment

- Communication and Monitoring of an Autonomous Ground Vehicle with significant bandwidth limitations and delay

### Project Plan

In order for the expedition to go ahead, the first prototype rover needs to be constructed and programmed. The complete system will then be transported to Arkaroola via Adelaide. The expedition is planned for July 5th -19th, 2014. After the expedition the rover will then be transported back to Sydney from Adelaide. The plan for the expedition is as follows:

- Construction of prototype mechanical platform

- Integration of electrical systems, including computer and control systems

- Sensor integration with computer

- Localisation, mapping and mining systems implemented

- Arrange logistics from Sydney to Adelaide return

- Arrange logistics with Mars Society Australia for Adelaide to Arkaroola return

- Participate in the Arkaroola Expedition

- Produce academic papers on the operation of the system in Mars analogue conditions

A Gantt chart detailing these activities has been given in Appendix F

### Prototype Budget

The prototype rover will need to be constructed and programmed to be able to participate in the expedition, this will cost $8.3k AUD, a detailed budget is given in Appendix C.

### Expedition Budget

The expedition budget includes the cost of getting to Adelaide to hook up with the Mars Society Australia before starting the day long journey to Arkaroola in outback South Australia. The total expedition cost is $17.4k AUD, a detailed budget is given in Appendix C.

## NASA Robotic Mining Competition

The long term goal of the BLUEsat Off-World Robotics is to compete at an analogue to NASA’s international Robotic Mining Competition to be held in the Kennedy Space Center in March 2015. Competition Development

The goals of the competition participation are to:

- Compete successfully in an international competition

- Generate publicity for space engineering and undergraduate projects at UNSW

- Run a successful community outreach program aimed at inspiring the community to learn and engage with robotics and engineering research.

- Strengthen links between UNSW and Industrial sponsors.

- Provide an improved valid robotic space mining platform capable of mining in both Lunar and Martian environments for academic papers to be based on..

### Project Plan

In order for the BLUEsat Off-World Robotics to be internationally competitive at the competitions, there are a number of milestones that must take place:

- Analyse the data collected from the Arkaroola expedition.

- Improve the prototype platform based on the performance at Arkaroola as well as competition rules

- Run a community outreach program to satisfy the competition rules for participation

- Experimentally validate the working platform in our own lunar simulant field.

- Arrange logistics and transport of personnel and equipment to and from the Kennedy Space Centre for the competition.

- Produce report and promotional/informational material based off the competition entry.

### Competition Budget

The mechanical platform for the robotic mining rover should is not expected to need any significant modifications for the competition, the majority of the budget is allocated to transportation and accommodation. A part of the budget is for the construction of a small lunar simulant field to test the vehicle under competition conditions. The total cost will be $9.4k AUD.

A detailed budget is given in Appendix E

# Conclusion

Following the successful completion of the BLUEsat microsatellite in July of 2013, the BLUEsat project will be reorganized to provide diverse opportunities for space-related engineering experience for students at UNSW.

The current satellite team will form the core of the Student Satellite Development team. The satellite team will follow up on the original BLUEsat project with a high-altitude stratospheric balloon test of the satellite. Results from this test will provide proof-of-concept of the satellite, and provide information on the performance of the satellite’s electronics, software, and thermal management systems under near-space conditions.

Data from the balloon flight will be used to inform the development of a new satellite project based around the CubeSat platform. This satellite will be entered into the Canadian Satellite Development Challenge in collaboration with a Canadian institution. This will provide an ongoing opportunity for student satellite development at UNSW, within the context of a structured competition and external deadlines.

Simultaneously, the BLUEsat Off-World Robotics group will provide opportunities for Electrical and Mechatronic Engineering students to become involved with space-related robotics development. Following initial planning and development by a small core group in 2014, the team will expand into a full-fledged student engineering project. The group’s work will be tested in an off-world simulation environment in collaboration with the Mars Society during an expedition to Arkaroola in 2014, before entering into the international Robotic Mining Competition hosted by NASA in 2015.

# Appendices

## Appenidx A – Launch Budget

| Balloon Launch Operations By April 2014 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Item | Need By | Unit Cost | Quantity | Total | Contingency (+20%) |
| Raven Aerostar 3990m3 Balloon | Mar-14 | $5,000 | 2 | $10,000 | $12,000 |
| Helium Gas | Mar-14 | $1,500 | 1 | $1,500 | $1,800 |
| Radio Uplink | Nov-13 | $750 | 1 | $750 | $900 |
| Radio Downlink | Nov-13 | $750 | 1 | $750 | $900 |
| Balloon Altimeter | Nov-13 | $2,000 | 1 | $2,000 | $2,400 |
| Balloon Termination Device | Nov-13 | $1,000 | 1 | $1,000 | $1,200 |
| Payload Recovery Parachute | Feb-14 | $3,000 | 1 | $3,000 | $3,600 |
| Parachute release device | Dec-13 | $1,000 | 1 | $1,000 | $1,200 |
| Secondary Power Supply - Lithium Non-Rechargable 28V 30Ah | Dec-13 | $2,000 | 1 | $2,000 | $2,400 |
| Recovery Costs | Apr-14 |  |  | 0 |  |
| Misc. Launch Hardware | Mar-14 | $5,000 | 1 | $5,000 | $6,000 |
| Personnel | Mar-14 |  | 5 | 0 |  |
| Transport Costs: Personnel + Hardware to Wagga Wagga (Optional) | Apr-14 | $500 | 1 | $500 | $600 |
| Accomodation (Optional) | Apr-14 | 200 | 5 | $1,000 | $1,200 |
| Total - Base |  |  |  | $27,000 | $32,400 |
| Total - With Options |  |  |  | $28,500 | $34,200 |

| Satellite Flight Model By March 2014 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Item | Need By | Unit Cost | Quantity | Total | Contingency (+20%) |
| Batteries | Jan-14 | $400 | 1 | $400 | $480 |
| Passive Components (Resistors, Capactiors etc) | Nov-13 | $500 | 1 | $500 | $600 |
| Integrated Circuits | Nov-13 | $700 | 1 | $700 | $840 |
| Custom PCBs (Set) | Nov-13 | $2,000 | 1 | $2,000 | $2,400 |
| Transmitter Radio + Tuning | Dec-13 | $400 | 1 | $400 | $480 |
| Reciever Radio + Tuning | Dec-13 | $400 | 1 | $400 | $480 |
| Mechanical Structure Fasteners (Non-Optional) | Dec-13 | $1,500 | 1 | $1,500 | $1,800 |
| Mechanical Structure - Labour and tooling (Optional) | Jan-14 | $8,500 | 1 | $8,500 | $10,200 |
|  |  |  | Total - Base | $4,400 | $5,280 |
|  |  |  | Total - With Options | $14,400 | $17,280 |

## Appendix B – Stratospheric Balloon Launch Project Gantt Chart

## Appendix C – CSDC Initial R&D Gantt Chart

| Arkaroola Expedition Operations By July 2014 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Item | Need By | Unit Cost | Quantity | Total | Contingency (+20%) |
| Differential GPS base | Mar-14 | $5,000 | 1 | $5,000 | $6,000 |
| Differential GPS remote | Mar-14 | $5,000 | 1 | $5,000 | $6,000 |
| Personnel | Mar-14 |  | 6 | 0 |  |
| Transport Costs: Hardware to Adelaide | Apr-14 | $1,000 | 1 | $1,000 | $1,200 |
| Accommodation (Arkaroola) | Jul-14 | $1,600 | 4 | $6,400 | $7,680 |
| Total - Base |  |  |  | $17,400 | $20,880 |

## Appendix D – Arkaroola Expedition Budget

| Robotic Space Mining Rover By April 2014 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Item | Need By | Unit Cost | Quantity | Total | Contingency (+20%) |
| Hub Motor | Feb-14 | $150 | 4 | $600 | $720 |
| Big Servos | Feb-14 | $300 | 4 | $1,200 | $1,440 |
| Conveyor System | Feb-14 | $700 | 1 | $700 | $840 |
| Conveyor Motor | Feb-14 | $100 | 1 | $100 | $120 |
| Linear Actuators | Feb-14 | $500 | 1 | $500 | $600 |
| Bucket Wheel | Feb-14 | $500 | 1 | $500 | $600 |
| Bucket Motor | Feb-14 | $100 | 1 | $100 | $120 |
| Raw Materials | Dec-13 | $2,000 | 1 | $2,000 | $2,400 |
| LIDAR | Dec-13 | $400 | 1 | $400 | $480 |
| PC | Jan-14 | $600 | 1 | $600 | $720 |
| Cameras | Jan-14 | $200 | 5 | $1,000 | $1,200 |
| Misc. Sensors | Jan-14 | $200 | 1 | $200 | $240 |
| Batteries | Feb-14 | $400 | 1 | $400 | $480 |
| Mechanical Structure – Labour and tooling (optional) | Jan-14 | $4,000 | 1 | $4,000 | $4,800 |
| Total - Base |  |  |  | $8,300 | $9,960 |
| Total - With Options |  |  |  | $12,300 | $14,700 |

## Appendix E – NASA Competition Budget

| International Robotic Mining Competition By March 2015 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Item | Need By | Unit Cost | Quantity | Total | Contingency (+20%) |
| Improvements to prototype | Dec-14 | $2,000 | 1 | $2,000 | $2,400 |
| Lunar Simulant Field Construction | Sep-14 |  |  |  |  |
| Transportation Costs: Hardware to KSC | Jan-15 | $1,000 | 1 | $1,000 | $1,200 |
| Transportation Costs: Personnel | Jan-15 | $1,500 | 4 | $6,000 | $7,200 |
| Accommodation | Jan-15 | $400 | 1 | $400 | $480 |
| Mechanical Structure – Labour and tooling (optional) | Dec-14 | $4,000 | 1 | $4,000 | $4,800 |
| Total - Base |  |  |  | $9,400 | $11,280 |
| Total - With Options |  |  |  | $13,400 | $16,080 |

## Appendix F - Off-World Robotics Gantt Chart